Grant Tracker

Database Improvement Roadmap

Reaching 70–80% coverage of the full funding landscape for charities, CICs & social enterprises

March 2026  ·  Internal working document

# 1. Current State

The database currently holds ~600 active grants but is weighted almost entirely toward traditional scraped grants — trusts, government, lottery. This covers roughly 25–30% of the funding landscape the target audience (CICs, charities, social enterprises, social entrepreneurs) actually needs.

| Funding Category | Current | Target | Gap / Notes |
| --- | --- | --- | --- |
| Grants & Awards | 60–70% | 90% | Most trusts/lottery/gov present. Missing UnLtd, The Fore, Power to Change, Fair4All, Community Ownership Fund |
| Social Investment | 30% | 80% | Key providers in funders table but treated as grants; no loan terms, ticket size or repayment data |
| Accelerators & Programmes | ~5% | 70% | Near-zero coverage. SSE and Nesta present; BGV, Hatch, Impact Hub, Year Here, CAST, Foundervine missing |
| Support Programmes | ~5% | 70% | Huge gap. 300–500 active UK programmes. Need manual seed + community submission route |
| Diversity-Targeted Funding | 0% | 60% | Completely absent. Fastest-growing category. Requires partnerships to source reliably |
| Blended Finance | 15% | 70% | Spacehive/Localgiving present. CDFIs, Community Shares, Foundation Scotland SI missing |
| In-Kind & Tax Reliefs | 0% | 95% | Zero overlap. Static content — curate once, update quarterly. Highest ROI per hour spent |

# 2. Schema Changes (Do First)

These changes unlock filtering and categorisation across all the new data. Add them before any bulk data entry so new records can be properly tagged from the start.

| Task | Who | Effort | Status |
| --- | --- | --- | --- |
| Database Schema |  |  |  |
| Add eligible_structures TEXT[] to scraped_grants — values: CIC, charity, CIO, Ltd, co-op, individual, unincorporated | Dev | 1 hr | ○ To Do |
| Add org_stage TEXT to scraped_grants — values: pre-revenue, early, growing, scaling, any | Dev | 30 min | ○ To Do |
| Add next_cohort_date DATE to scraped_grants (for accelerators/programmes) | Dev | 30 min | ○ To Do |
| Add diversity_tags TEXT[] to scraped_grants — values: women-led, bame-led, disabled-led, lgbtq, young-founder | Dev | 30 min | ○ To Do |
| Backfill eligible_structures on existing ~600 active grants using funder knowledge | Dev | 3–4 hrs | ○ To Do |
| UI Filters |  |  |  |
| Add 'I am a...' legal structure filter to search UI (CIC / Charity / CIO / Ltd / Individual) | Dev | 2 hrs | ○ To Do |
| Add org stage filter to search UI (Early-stage / Growing / Scaling) | Dev | 1 hr | ○ To Do |
| Add diversity tags filter to search UI | Dev | 1 hr | ○ To Do |
| Update grant card display to show eligible_structures badges | Dev | 1 hr | ○ To Do |

# 3. Phase 1 — Quick Wins (Week 1–2)

Highest ROI items: static data that barely changes, and missing grants from well-known funders. These can be entered directly into the database and immediately show up on the grants page.

## 3a. In-Kind & Tax Reliefs

Zero competition in any grant database. These 12 records are static — curate once, check quarterly. Immediately differentiating for the CIC/social enterprise audience.

| Record to Add | Who | Effort | Status |
| --- | --- | --- | --- |
| Google Ad Grants — $10k/month ads credit for nonprofits | Dev/Content | 15 min | ⚡ Quick Win |
| Microsoft for Nonprofits — up to $3.5k/yr software credits | Dev/Content | 15 min | ⚡ Quick Win |
| AWS Imagine Grant — up to $150k cloud credits for nonprofits | Dev/Content | 15 min | ⚡ Quick Win |
| SITR (Social Investment Tax Relief) — 30% tax relief for investors in SEs | Dev/Content | 15 min | ⚡ Quick Win |
| EIS / SEIS — 30–50% tax relief for investors in Ltd companies | Dev/Content | 15 min | ⚡ Quick Win |
| R&D Tax Credits — up to 33% of qualifying R&D expenditure | Dev/Content | 15 min | ⚡ Quick Win |
| Independent Film Tax Credit — relief for qualifying film production | Dev/Content | 15 min | ⚡ Quick Win |
| Video Game Tax Relief — 25% of qualifying development spend | Dev/Content | 15 min | ⚡ Quick Win |
| Theatre / Orchestra Tax Relief — for performing arts productions | Dev/Content | 15 min | ⚡ Quick Win |
| Pilotlight — free strategic consultancy for charities & social enterprises | Dev/Content | 15 min | ⚡ Quick Win |
| LawWorks — free legal advice for charities, SEs and community groups | Dev/Content | 15 min | ⚡ Quick Win |
| Social Value Act procurement — contract access advantage for CICs | Dev/Content | 15 min | ⚡ Quick Win |

## 3b. Missing Grants & Awards

Well-known funders that are highly relevant to the target audience but not yet in the database.

| Funder / Grant | Who | Effort | Status |
| --- | --- | --- | --- |
| UnLtd Starting Up Awards — up to £5k + mentoring for early-stage social entrepreneurs | Dev/Content | 20 min | ⚡ Quick Win |
| UnLtd Scaling Up Awards — £8k–£18k + 12-month support for established SEs | Dev/Content | 20 min | ⚡ Quick Win |
| The Fore — up to £30k for small charities and CICs under £500k turnover | Dev/Content | 20 min | ⚡ Quick Win |
| Power to Change — various; community businesses, CICs, co-ops | Dev/Content | 20 min | ⚡ Quick Win |
| Community Ownership Fund — up to £250k; community groups, CICs, co-ops | Dev/Content | 20 min | ⚡ Quick Win |
| Fair4All Finance — financial inclusion; CDFIs, credit unions | Dev/Content | 20 min | ⚡ Quick Win |
| PRS Foundation Funding (music) — £3.5k–£15k; individuals, CICs, Ltd | Dev/Content | 20 min | ⚡ Quick Win |
| City & Guilds Foundation — up to £10k; charities, CICs, social enterprises | Dev/Content | 20 min | ⚡ Quick Win |
| UKRI Women in Innovation — up to £75k; women founders, Ltd, CIC | Dev/Content | 20 min | ⚡ Quick Win |
| National Lottery Climate Action Fund — CICs, charities, co-ops, environment sector | Dev/Content | 20 min | ⚡ Quick Win |
| SSE Match Trading Grant — matches trading income £ for £; trading social enterprises | Dev/Content | 20 min | ⚡ Quick Win |
| BEO F100 Growth Fund — up to £15k; Black-led businesses | Dev/Content | 20 min | ⚡ Quick Win |

# 4. Phase 2 — Accelerators & Support Programmes (Weeks 2–4)

This is the biggest differentiator — no grant database covers this. Accelerators are manually curated with cohort dates; support programmes need a mix of manual seeding and a community submission flow.

## 4a. Core Accelerators

These 20+ programmes are consistently active. Add as funding_type = 'accelerator' with next_cohort_date and eligible_structures.

| Accelerator / Programme | Who | Effort | Status |
| --- | --- | --- | --- |
| School for Social Entrepreneurs (SSE) — flagship and specialist programmes | Content | 20 min | ○ To Do |
| Bethnal Green Ventures — £30k + 12-week programme; tech for good early-stage | Content | 20 min | ○ To Do |
| Hatch Enterprise — programmes for ethnic minority and women founders | Content | 20 min | ○ To Do |
| Impact Hub programmes — cross-sector; CIC, SE, Ltd | Content | 20 min | ○ To Do |
| Year Here — social innovation fellowship for individuals | Content | 20 min | ○ To Do |
| CAST — digital transformation for charities and CICs | Content | 20 min | ○ To Do |
| Foundervine — underrepresented founders; programme + funding | Content | 20 min | ○ To Do |
| Nesta Challenges — prize funds across tech, health, education | Content | 20 min | ○ To Do |
| Allia Future Business Centre — incubation; CIC, SE, charity, Ltd | Content | 20 min | ○ To Do |
| Creative UK programmes — creative sector; Ltd, CIC | Content | 20 min | ○ To Do |
| Digital Catapult Black Founders — tech/digital accelerator | Content | 20 min | ○ To Do |
| Roundhouse Creative Accelerator — creative arts; individuals 18–30 | Content | 20 min | ○ To Do |
| BFI Film Academy — programme; individuals 16–25 | Content | 20 min | ○ To Do |
| NatWest Back Her Business — up to £5k; women-led | Content | 20 min | ○ To Do |
| Barclays Black Founder Accelerator — programme + funding; Black founders | Content | 20 min | ○ To Do |
| Young Foundation Accelerator — programme + investment; social ventures | Content | 20 min | ○ To Do |
| GoodTech Ventures (Catch22) — tech for good ventures | Content | 20 min | ○ To Do |
| ChangemakerXchange — fellowship + network; young social innovators | Content | 20 min | ○ To Do |
| Social Starters (Prince's Trust) — programme + grants; 18–30 year olds | Content | 20 min | ○ To Do |
| Creo — programme for disabled founders | Content | 20 min | ○ To Do |

## 4b. Core Support Programmes

Seed with ~30 nationally prominent programmes. The long tail requires a community submission form (see Phase 3).

| Support Programme | Who | Effort | Status |
| --- | --- | --- | --- |
| Lloyds Bank Foundation Enhance — capacity building for small charities (£25k–£1m) | Content | 15 min | ○ To Do |
| Cranfield Trust — free management consultancy for charities and CICs under £5m | Content | 15 min | ○ To Do |
| Pilotlight — free strategic consultancy (also in-kind) | Content | 15 min | ○ To Do |
| Reach Volunteering — free trustee and board recruitment for charities, CICs | Content | 15 min | ○ To Do |
| Clore Social Leadership Programme — fellowship for emerging social sector leaders | Content | 15 min | ○ To Do |
| Charity Digital Skills programmes — free training for charities, social enterprises | Content | 15 min | ○ To Do |
| Pro Bono Economics — free economic analysis for charities | Content | 15 min | ○ To Do |
| Small Charities Coalition — free resources + training for charities under £1m | Content | 15 min | ○ To Do |
| Superhighways (London) — free digital support for small London charities | Content | 15 min | ○ To Do |
| Just Enterprise (Scotland) — free workshops + business support for Scottish SEs | Content | 15 min | ○ To Do |
| Social Firms Wales — free support for Welsh SEs and work integration orgs | Content | 15 min | ○ To Do |
| SENSCOT — free network + events for Scottish social entrepreneurs | Content | 15 min | ○ To Do |
| Sported — free mentoring for community sport groups and CICs | Content | 15 min | ○ To Do |
| NCVO Training & Events — paid and free training for charities, CIOs, CICs | Content | 15 min | ○ To Do |
| Localgiving Community Circle — free peer support for local charities | Content | 15 min | ○ To Do |
| City Bridge Foundation Funder Plus — training for London charities | Content | 15 min | ○ To Do |
| Cambridge Social Ventures Incubator — 12-month programme + funding | Content | 15 min | ○ To Do |
| UKSPF local enterprise programmes — gov-funded SE/CIC/community support | Content | 15 min | ○ To Do |

# 5. Phase 3 — Diversity, Blended Finance & Community (Weeks 4–8)

The diversity category is the fastest-growing and hardest to source systematically. Blended finance entries are manageable manually. The community submission flow is the key unlock for long-tail coverage.

## 5a. Diversity-Targeted Funding

Requires partnerships with Hatch, BEO, Foundervine for ongoing sourcing. Initial records can be added manually.

| Record / Action | Who | Effort | Status |
| --- | --- | --- | --- |
| BBB Investor Pathways — £400m programme; diverse fund managers and founders | Content | 20 min | ○ To Do |
| BBB Female-Led Fund Investment — £100m total; female founders and fund managers | Content | 20 min | ○ To Do |
| Black Seed — seed stage; Black entrepreneurs (Brixton-based) | Content | 20 min | ○ To Do |
| Cornerstone Angel Network — pre-seed/seed; Black and diverse UK founders | Content | 20 min | ○ To Do |
| Ada Ventures — pre-seed/seed; diverse founding teams; climate, health, ageing | Content | 20 min | ○ To Do |
| PRS Foundation Power Up — programme + funding; Black music creators | Content | 20 min | ○ To Do |
| Community Growth Ventures — pre-seed/seed; underrepresented founders | Content | 20 min | ○ To Do |
| Start Up Loans (BBB) — up to £25k; targets underrepresented groups | Content | 20 min | ○ To Do |
| Buy Social Corporate Challenge — procurement route; SEs in supply chains | Content | 20 min | ○ To Do |
| Establish partnership with Hatch Enterprise for ongoing diversity fund sourcing | Paul | 1–2 hrs | ↗ External |
| Establish partnership with BEO for Black-led business funding intel | Paul | 1–2 hrs | ↗ External |
| Establish partnership with Foundervine for underrepresented founder programmes | Paul | 1–2 hrs | ↗ External |

## 5b. Blended Finance

| Record / Action | Who | Effort | Status |
| --- | --- | --- | --- |
| Community Shares + Booster — £50k–£100k match; co-ops and CBS | Content | 20 min | ○ To Do |
| Foundation Scotland Social Investment — £10k–£250k with 25% grant element | Content | 20 min | ○ To Do |
| Community Enterprise Growth Plan — £87.5m via CDFI network | Content | 20 min | ○ To Do |
| CDFIs network — various; often include a grant element | Content | 20 min | ○ To Do |
| BBB Growth Guarantee Scheme — enables CDFI lending | Content | 20 min | ○ To Do |

## 5c. Community Submission & Long-Tail Coverage

300–500 active support programmes exist in the UK at any time. A manual approach cannot cover this. A community submission flow is the only realistic route to comprehensive coverage.

| Task | Who | Effort | Status |
| --- | --- | --- | --- |
| Design 'Submit a Programme' form (title, type, URL, eligibility, sector, stage) | Paul/Dev | 2–3 hrs | ○ To Do |
| Build submission form UI + moderation queue in admin dashboard | Dev | 1 day | ○ To Do |
| Add moderation workflow — approve / edit / reject submitted records | Dev | 4 hrs | ○ To Do |
| Seed with CVS network support programmes (50–80 records) | Content | 1 day | ○ To Do |
| Seed with university accelerator programmes (UKSPF-funded, 50+ UK) | Content | 1 day | ○ To Do |
| Contact NAVCA / local CVS networks about listing their programmes | Paul | 2 hrs | ↗ External |

# 6. Social Investment Product Data

The key providers are already in the funders table but are treated as grant-givers. The fix is adding loan-specific fields and displaying them with appropriate context (not the same card as a grant).

| Task | Who | Effort | Status |
| --- | --- | --- | --- |
| Add loan_min, loan_max, interest_rate, security_required fields to scraped_grants | Dev | 1 hr | ○ To Do |
| Update existing social investment records with proper product terms | Content | 2 hrs | ○ To Do |
| Add missing SI providers: Social & Sustainable Capital, Key Fund, GMCVO SI, Resonance | Content | 1 hr | ○ To Do |
| Create distinct UI card style for social investment (vs grant card) | Dev | 2 hrs | ○ To Do |
| Explore Good Finance API / data partnership for live SI product data | Paul | 2 hrs | ↗ External |

# 7. Progress Summary

Track overall coverage as tasks are completed:

| Phase | Est. Coverage | Status | Key Deliverable |
| --- | --- | --- | --- |
| Current state | 25–30% | Baseline | ~600 grants, mostly scraped |
| Schema changes | 25–30% | ○ Todo | eligible_structures, org_stage, diversity_tags fields added |
| Phase 1 complete | 40–45% | ○ Todo | In-Kind + Tax Reliefs, missing core grants added |
| Phase 2 complete | 60–65% | ○ Todo | Core accelerators + support programmes seeded |
| Phase 3 complete | 70–80% | ○ Todo | Diversity funds, blended finance, community submissions live |

Status key:

| ✓ Done | ⟳ In Progress | ○ To Do | ⚡ Quick Win | ↗ External | = requires relationship / external action |
| --- | --- | --- | --- | --- | --- |

# 8. Notes & Decisions

Use this section to record decisions made, blockers encountered, or changes in scope as the roadmap progresses.

Document last reviewed: March 2026