# Grant Tracker — Site Readiness Checklist

Last updated: 30 March 2026

25 tasks across 5 categories. P0: 2 · P1: 10 · P2: 9 · P3: 4

## Priority Guide

- P0 — Now: Blocking issues. Fix before anything else.

- P1 — This week: Must-haves for launch readiness.

- P2 — Next 2 weeks: Important polish and quality improvements.

- P3 — This month: Nice-to-haves that improve the experience.

## All Tasks

| Category | Task | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| Design Consistency | Landing page redesign | Align hero, pricing, testimonials, footer with Search/Dashboard design language. Forest/sage/cream palette, DM Serif headings, sharp corners. | P1 | Not started |
| Design Consistency | Auth pages (login/signup) refresh | Replace dark sidebar (#121f2b) with design system colours. Match the clean, light aesthetic of the dashboard. | P2 | Not started |
| Design Consistency | Pipeline board polish | Update Kanban column backgrounds from #f5f2ed to cream. Tighten card spacing and typography. | P2 | Not started |
| Design Consistency | Grant Manager filter cleanup | Consolidate 9 filter tabs. Merge Dead links/Unchecked/No URL/Suspicious into single Data Quality view. Remove Seed grants tab. | P2 | Not started |
| Design Consistency | Deadlines page refinement | Consistent card styling with Dashboard. Clean up urgency badge colours to use design tokens. | P3 | Not started |
| Design Consistency | Profile page polish | Remove redundant Edit Profile button when on profile page. Tighten form spacing. | P3 | Not started |
| Design Consistency | Programmes page alignment | Update custom tab colours (orange/indigo/rose) to use design system palette. | P3 | Not started |
| Design Consistency | Empty states | Replace bare zeros on Dashboard (£0 Won, 0 On Track) with encouraging CTAs. Add empty state illustrations. | P2 | Not started |
| UX & Functional | New user onboarding flow | Guide: Sign up > Complete profile > Search grants > Save to pipeline. Progressive disclosure, not a wall of empty pages. | P1 | Not started |
| UX & Functional | Loading skeletons | Add skeleton placeholders for Search results, Dashboard cards, Pipeline board to prevent flash of empty content. | P2 | Not started |
| UX & Functional | Mobile responsiveness | Collapsible sidebar, responsive grid layouts, touch-friendly pipeline. Currently desktop-only. | P1 | Not started |
| UX & Functional | Feedback as modal | Move Feedback from full sidebar page to a simple modal triggered from TopBar link. Free up sidebar space. | P3 | Not started |
| Data Quality | Fix validation bug (~6 March) | ~20 sources failing validation despite successful crawls. Likely one bug in validation logic. Would recover 30-50 grants. | P0 | Not started |
| Data Quality | Remove 22 dead community foundations | Remove from SOURCE_LABELS in admin. Never produced data. Declutters Grant Health dashboard. | P0 | Not started |
| Data Quality | Fix broken major trust crawlers | Wellcome, Lloyds Bank Foundation, JRF, Comic Relief, Nesta, Rank, Foyle, Rosa UK. Debug each. | P1 | Not started |
| Data Quality | Review 45 Needs Review grants | Triage grants flagged for review in Grant Manager. Approve, fix, or remove. | P1 | Not started |
| Data Quality | Resolve 16 Suspicious grants | Check URL quality scores < 60. Fix or remove bad entries. | P1 | Not started |
| Data Quality | Amount TBC cleanup | Replace Amount TBC with meaningful text (Contact funder / Varies) or populate from source. | P2 | Not started |
| Technical | Per-page meta titles | Each route should have its own <title> tag. Currently all pages show the same title. | P2 | Not started |
| Technical | Error boundaries | Add React error boundaries so a failed Supabase query doesn't crash the whole page. | P2 | Not started |
| Technical | Custom domain setup | Move from grant-tracker-kappa.vercel.app to a proper domain. | P1 | Not started |
| Pre-Launch | Terms of service & privacy policy | Required for a paid product. Need pages + footer links. | P1 | Not started |
| Pre-Launch | Stripe payment integration | Connect Stripe for £65/6mo and £115/year plans. Checkout flow + subscription management. | P1 | Not started |
| Pre-Launch | Email notifications for deadlines | Deadline alerts currently only visible in-app. Need email reminders for upcoming/overdue. | P2 | Not started |
| Pre-Launch | Confirm pricing structure | Verify £65/6mo and £115/year are final. Update landing page if changed. | P1 | Not started |

## Design Benchmark

The Search page and Dashboard represent the target design. All other pages should be updated to match their patterns:

- Colour palette: forest (#008080), sage (#26A69A), cream (#FAF8F5), warm (#E8E8EC), coral (#FF7043), gold (#FFB74D)

- Typography: DM Serif Display for headings, Plus Jakarta Sans for body

- Corners: Sharp (border-radius: 0) on all cards, buttons, inputs

- Cards: White on cream background, border-warm, subtle shadow

- CTAs: Coral (#FF7043) for primary actions

- Sidebar: Forest background, white text, sharp corners

## Notes

Grant data audit tasks (source coverage, new scrapers, EU/corporate sources) are tracked separately in Grant_Source_Audit.xlsx. This document focuses on making the existing site launch-ready.