Grant Tracker

Development Pipeline & Roadmap

Prepared: 27 February 2026

Mission: To be the best grant search and tracking app in the UK for small and medium charities and organisations.

# 1. Current Scorecard

The table below shows how the current iteration of Grant Tracker scores against its five core aims, and what actions will get each to 8/10.

| Aim | Now | Target | Key Actions |
| --- | --- | --- | --- |
| Hyper-personalised recommendations | 6/10 | 8/10 | Feedback loop + data volume (linked to coverage) |
| Comprehensive grant coverage | 3/10 | 8/10 | Community foundations, corporate funds, regional CAs |
| Accuracy of grant data | 5/10 | 8/10 | DB migration, auto-expire, user flag button |
| Latest grant rounds live | 5/10 | 8/10 | More scrapers + New This Week dashboard |
| Manage & track priorities | 8/10 | 8/10 | Already there. Calendar export optional. |

# 2. Strategic Approach

## Hybrid model: curated database + Deep Search

Rather than building an exhaustive database of every UK grant (which would require constant maintenance), the approach is:

- Curated database — major national funders, top community foundations, corporate programmes, regional bodies. Target: 600–800 quality grants.

- Deep Search — AI-powered live web research for the long tail: hyper-local, niche, and recently-opened rounds that no static database could reliably capture.

- CSR / corporate bespoke — Deep Search with a dedicated corporate query template, since most bespoke corporate giving is relationship-driven and not publicly listed.

This gets coverage to 8/10 without the 4–8 week effort of building and maintaining scrapers for every UK funder.

# 3. Task Pipeline

## Workstream A — Regional Expansion

Highest impact. Currently the database is London-and-national only. Adding community foundations and combined authorities transforms relevance for charities outside London.

| # | Task | Effort | Impact |
| --- | --- | --- | --- |
| 1 | Add Sport England scraper (sportengland.org/funding) | Low — 2–3 hrs | Major national funder, health & sport orgs |
| 2 | Add National Lottery Heritage Fund scraper (heritagefund.org.uk/funding) | Low — 2–3 hrs | Major funder for community & cultural orgs |
| 3 | Community Foundation for Greater Manchester | Medium — 2–4 hrs | North West coverage |
| 4 | Quartet Community Foundation (Bristol & South West) | Medium — 2–4 hrs | South West coverage |
| 5 | Community Foundation for Wales | Medium — 2–4 hrs | Wales coverage |
| 6 | Community Foundation for Northern Ireland | Medium — 2–4 hrs | NI coverage |
| 7 | Yorkshire & Humber Community Foundation | Medium — 2–4 hrs | Yorkshire coverage |
| 8 | Heart of England Community Foundation (West Midlands) | Medium — 2–4 hrs | West Midlands coverage |
| 9 | Foundation Scotland | Medium — 2–4 hrs | Scotland coverage |
| 10 | London Community Foundation | Medium — 2–4 hrs | London-specific community funding |
| 11 | Sussex Community Foundation (East & West Sussex) | Medium — 2–4 hrs | South East coverage — large coastal & rural charity base |
| 12 | Kent Community Foundation | Medium — 2–4 hrs | South East coverage — one of UK's largest CFs |
| 13 | Community Foundation for Surrey | Medium — 2–4 hrs | South East coverage |
| 14 | Hampshire & Isle of Wight Community Foundation | Medium — 2–4 hrs | South Coast coverage |
| 15 | Oxfordshire Community Foundation | Medium — 2–4 hrs | South Central / Thames Valley coverage |
| 16 | Berkshire Community Foundation | Medium — 2–4 hrs | Thames Valley coverage |
| 17 | Lloyds Bank Foundation England & Wales | Low — 2–3 hrs | Major national foundation |
| 18 | Greater Manchester Combined Authority scraper | Medium — 2–4 hrs | Regional govt funding for GM orgs |
| 19 | West Yorkshire Combined Authority scraper | Medium — 2–4 hrs | Regional govt funding for WY orgs |
| 20 | West Midlands Combined Authority scraper | Medium — 2–4 hrs | Regional govt funding for WM orgs |
| 21 | South Yorkshire Mayoral CA scraper | Medium — 2–4 hrs | Sheffield city region orgs |
| 22 | Split crawl into two cron jobs as source count grows | Medium — 3–5 hrs | Prevents Vercel 10s timeout issues |

## Workstream B — Corporate Funding

Adds structured corporate grant programmes and foundations to the database, plus a dedicated Deep Search mode for bespoke CSR opportunities that cannot be scraped.

| # | Task | Effort | Impact |
| --- | --- | --- | --- |
| 23 | Add Tier 1 structured corporate programmes to seed grants: Tesco Bags of Help, Aviva Community Fund, Nationwide Foundation, Santander Foundation, Barclays Community Finance, NatWest Social & Community Capital | Low-Medium — 2–4 hrs | Large well-known corporate programmes |
| 24 | Add Tier 2 corporate foundations: Goldman Sachs Gives, JP Morgan Foundation, Google.org, Vodafone Foundation, BT Better Future Fund, Sky Foundation, Unilever Foundation, Amazon Community Fund, Cadbury Foundation | Low-Medium — 2–4 hrs | Major corporate foundations with structured grants |
| 25 | Add Tier 3 sector-specific corporate funds (pharma, retail, energy, financial services) | Medium — 3–5 hrs | Specialist sector coverage |
| 26 | Add "Corporate Partnerships" Deep Search query template — pre-built prompt: "Find CSR/corporate funding for [org type] in [location] working in [sector]" | Low — 2–3 hrs | Unlocks bespoke CSR discovery |
| 27 | Add CSR guidance panel to Deep Search page explaining how to approach bespoke corporate partnerships | Low — 1–2 hrs | User education, builds trust |

## Workstream C — Accuracy & Freshness

Addresses the risk of stale data, particularly in the hardcoded seed grants. Builds user trust through transparency and reporting tools.

| # | Task | Effort | Impact |
| --- | --- | --- | --- |
| 28 | Migrate SEED_GRANTS from hardcoded TypeScript file to Supabase database with last_verified_at column | Medium — 5–8 hrs | Enables updates without code deploys, unlocks freshness features |
| 29 | Add daily cron to auto-expire scraped grants where deadline has passed (set is_active = false) | Low — 2–3 hrs | Removes stale grants automatically |
| 30 | Add "Flag as incorrect" button on grant cards, feeding a grant_reports table for review | Low-Medium — 3–5 hrs | User trust, data quality improvement over time |
| 31 | Show data source and last updated date on grant cards | Low — 2–3 hrs | Transparency, sets user expectations |

## Workstream D — Personalisation & Discovery

Closes the gap between the matching engine and user behaviour, and makes new grants more discoverable.

| # | Task | Effort | Impact |
| --- | --- | --- | --- |
| 32 | Add feedback loop to matching engine — dismissed grants reduce score for similar funders/sectors; pipeline additions boost similar grants | High — 6–10 hrs | Makes recommendations meaningfully smarter over time |
| 33 | Add "New This Week" section to dashboard — surfaces grants added in last 7 days using existing last_seen_at field | Low — 2–4 hrs | Drives re-engagement, highlights freshness |
| 34 | Update Deep Search system prompt to better handle community foundation and CSR queries by default | Low — 1–2 hrs | Improves quality of long-tail discovery |

# 4. Suggested Session Order

Each session is approximately 2–3 hours. The app improves meaningfully after every session — there is no need to complete all sessions before the improvements are live.

| Session | Work | Outcome |
| --- | --- | --- |
| 1 | Sport England + Heritage Fund scrapers (tasks 1–2) | Two major national funders added, grants database grows immediately |
| 2 | Community foundations batch 1: Greater Manchester, Wales, Yorkshire (tasks 3, 5, 7) | Northern England and Wales coverage established |
| 3 | Community foundations batch 2: Northern Ireland, West Midlands, Scotland, London (tasks 4, 6, 8, 9, 10) | UK-wide regional coverage substantially complete |
| 4 | South East foundations: Sussex, Kent, Surrey, Hampshire, Oxfordshire, Berkshire (tasks 11–16) | South East fully covered — major gap closed |
| 5 | Corporate seed grants — Tier 1 & 2 (tasks 23–24) | ~40 major corporate programmes added to database |
| 6 | Corporate seed grants — Tier 3 + CSR Deep Search template + guidance panel (tasks 25–27) | Full corporate coverage, bespoke CSR discoverable |
| 7 | SEED_GRANTS migration to Supabase + auto-expire cron (tasks 28–29) | Data accuracy transformed, stale grants disappear automatically |
| 8 | "New This Week" dashboard + flag button + source dates (tasks 30–33) | Freshness visible, user reporting live |
| 9 | Combined Authority scrapers + cron job split (tasks 18–22) | Regional government funding covered, infrastructure scales |
| 10 | Lloyds Bank Foundation + remaining community foundations (task 17, any remaining) | Coverage gaps closed |
| 11+ | Feedback loop in matching engine (task 32) + ongoing grant additions | Recommendations get smarter; database grows continuously |

# 5. Cost Summary

All development work is done via Claude / Cowork — no additional developer cost. Running costs scale modestly with user growth.

| Service | Current | Once Expanded |
| --- | --- | --- |
| Vercel (hosting) | Free | ~$20/month (Pro, for longer function timeouts) |
| Supabase (database) | Free | Free for the foreseeable future |
| Anthropic API (AI matching & search) | ~£5–10/month | ~£10–30/month (scales with user numbers) |
| Resend (email alerts) | Free | Free up to 3,000 emails/month |
| Scraping infrastructure | Free | Free (HTTP requests only, no paid APIs) |
| Total | ~£5–10/month | ~£25–50/month |

Note: Costs at the higher end only apply once user numbers grow significantly — at which point revenue should more than cover infrastructure.

# 6. Current Live State

As of this document, the following 5 scraping sources are live and running daily at grant-tracker-kappa.vercel.app:

| Source | Grants | Coverage |
| --- | --- | --- |
| GOV.UK Find a Grant | 106 | UK government grants across all departments |
| UKRI live opportunity calls | 30 | Research & innovation funding calls (3 pages) |
| National Lottery Community Fund | 10 | Open community/charity programmes |
| GLA / City Hall London | 8 | London-specific grants with amounts & deadlines |
| Arts Council England | 3 | Open arts, culture & heritage funds |
| Total | 157 | Live scraped grants + 200+ curated seed grants |