Grant Tracker

Product Roadmap & Pipeline Status

February 2026  ·  42 active sources  ·  ~500 grants indexed

# Executive Summary

Grant Tracker is a web application that aggregates UK funding opportunities from Sport England, lottery distributors, community foundations, and corporate funders into a single searchable pipeline. This document tracks build progress across four workstreams and records the live state of the data pipeline.

| Metric | Before | Now | Notes |
| --- | --- | --- | --- |
| Active sources | 5 | 42 | National funders + 30+ community foundations |
| Grants indexed | 157 | ~500 | Target reached through Session 4b expansion |
| Grant coverage | 3/10 | 6/10 | More CF sources bring additional breadth |
| Latest rounds live | 5/10 | 6/10 | More sources confirm current open status |
| Commits this sprint | — | 12+ | Sessions 1–4b complete |

## Status Legend

| ✓ Done | Task fully completed and committed |
| --- | --- |
| ⚡ Partial | Some sub-tasks done; remainder outstanding |
| ○ Pending | Not yet started |

# Workstream A — Data Pipeline (Sources)

Building and maintaining scrapers for each funding source. Each session adds new sources; scrapers are registered in crawl.ts and run nightly via Vercel Cron.

## Sessions 1–3: Core National Funders

Established the scraper architecture and added primary national grant sources.

| # | Task | Notes | Status |
| --- | --- | --- | --- |
| 1 | GOV.UK Find a Grant | scrape.service.gov.uk/api — full JSON API | ✓ |
| 2 | The National Lottery Community Fund | TNLCF grants portal | ✓ |
| 3 | UKRI | ukri.org/opportunity/ | ✓ |
| 4 | Greater London Authority | london.gov.uk/programmes | ✓ |
| 5 | Arts Council England | artscouncil.org.uk/funding | ✓ |
| 6 | Forever Manchester | Community foundation — Greater Manchester | ✓ |
| 7 | Two Ridings CF | Community foundation — East Yorkshire | ✓ |
| 8 | CF Wales | Community foundation — Wales | ✓ |
| 9 | Sport England | sportengland.org — multiple grant tiers | ✓ |
| 10 | The National Heritage Fund | heritagefund.org.uk | ✓ |
| 11 | Quartet CF | Community foundation — Bristol & Bath | ✓ |
| 12 | CF Northern Ireland | Community Foundation NI | ✓ |
| 13 | Heart of England CF | Community foundation — West Midlands | ✓ |
| 14 | Foundation Scotland | foundationscotland.org.uk | ✓ |
| 15 | London CF | londoncf.org.uk | ✓ |

## Session 3b: Extra Community Foundations

Additional community foundations added beyond the original plan.

| # | Task | Notes | Status |
| --- | --- | --- | --- |
| 16 | Sussex CF | sussexgiving.org.uk | ✓ |
| 17 | Surrey CF | surreycf.org.uk | ✓ |
| 18 | HIWCF | Hampshire & Isle of Wight CF | ✓ |
| 19 | Oxfordshire CF | oxfordshire.org | ✓ |

## Session 4: Corporate Funders & Extra CFs

Added Tier 1 corporate funders and additional community foundations.

| # | Task | Notes | Status |
| --- | --- | --- | --- |
| 20 | Asda Foundation | asda.com/foundation | ✓ |
| 21 | Aviva Foundation | aviva.co.uk/sustainability | ✓ |
| 22 | Nationwide Foundation | nationwidefoundation.org.uk | ✓ |
| 23 | Tyne & Wear CF | communityfoundation.org.uk | ✓ |
| 24 | Norfolk CF | norfolkfoundation.com | ✓ |
| 25 | Suffolk CF | suffolkcf.org.uk | ✓ |
| 26 | Merseyside CF | cfmerseyside.org.uk | ✓ |
| 27 | BBC Children in Need | bbcchildreninneed.co.uk | ✓ |
| 28 | Gloucestershire CF | gloucestershirecf.co.uk | ✓ |
| 29 | Heart of Bucks CF | heartofbucks.org | ✓ |
| 30 | LLR CF | Community foundation — Leicester & Rutland | ✓ |
| 31 | Milton Keynes CF | mkcommunityfoundation.co.uk | ✓ |
| 32 | Herts CF | hertscf.org.uk | ✓ |
| 33 | Lancashire CF | lancsfoundation.org.uk | ✓ |
| 34 | Cambs CF | cambscf.org.uk | ✓ |
| 35 | Tesco Bags of Help | Client-side JS — not scrapeable, pending | ○ |
| 36 | Santander Foundation | Pending | ○ |
| 37 | Barclays | Pending | ○ |
| 38 | NatWest | Pending | ○ |

## Session 4b: Bonus Community Foundations (+19)

An additional 19 community foundations added above the original plan, pushing total indexed grants to approximately 500.

| # | Task | Notes | Status |
| --- | --- | --- | --- |
| 39 | Wiltshire CF | wiltshirecf.org.uk | ✓ |
| 40 | Calderdale CF | calderdalecf.org | ✓ |
| 41 | Somerset CF | somersetcf.org.uk | ✓ |
| 42 | Forever Notts | forevernotts.com — Nottinghamshire CF | ✓ |
| 43 | Cheshire CF | cheshirecf.co.uk — 3 tiers hardcoded | ✓ |
| 44 | Shropshire CF | shropshirecommunityfoundation.org.uk | ✓ |
| 45 | Kent CF | kentcf.org.uk — 2 tiers hardcoded (React site) | ✓ |
| 46 | Lincolnshire CF | lincolnshirecf.co.uk — Elementor zipper pattern | ✓ |
| 47 | Berkshire CF | Elementor client-side only — not scrapeable | ○ |
| 48 | Worcestershire CF | Elementor client-side — pending | ○ |
| 49 | Essex CF | Blog-post structure — pending | ○ |
| 50 | Co-op Foundation | No open listings found at time of check | ○ |

## Sessions 5–7: Planned Future Sources

Sources planned for upcoming development sprints.

| # | Task | Notes | Status |
| --- | --- | --- | --- |
| 51 | Lloyds Bank Foundation | lloydsbankfoundation.org.uk | ○ |
| 52 | Combined Authorities | e.g. WMCA, MCR, WNYCA grant portals | ○ |
| 53 | Cron split & source toggling | Split cron into batches; per-source on/off switch | ○ |
| 54 | Paul Hamlyn Foundation | phf.org.uk | ○ |
| 55 | Joseph Rowntree Foundation | jrf.org.uk | ○ |
| 56 | Tudor Trust | tudortrust.org.uk | ○ |
| 57 | Henry Smith Charity | henrysmithcharity.org.uk | ○ |
| 58 | Esmée Fairbairn | esmeefairbairn.org.uk | ○ |

# Workstream B — Product Features

Front-end and application features to improve usability and value for grant seekers.

| # | Task | Notes | Status |
| --- | --- | --- | --- |
| 1 | Dashboard: pipeline view | Basic cards with status, funder, amount | ✓ |
| 2 | Deadline alerts | Flagging grants closing within 14 days | ✓ |
| 3 | Full-text search | Search by keyword across title/description | ○ |
| 4 | Filter by sector / amount | Sector tags and amount-range sliders | ○ |
| 5 | Saved searches / email alerts | Notify user when matching new grants appear | ○ |
| 6 | Grant detail page | Full description, eligibility, apply link | ○ |
| 7 | Mobile-responsive design | Tailwind responsive breakpoints | ○ |
| 8 | Export to CSV | Download filtered grant list | ○ |
| 9 | Admin: source health dashboard | Per-source fetch/upsert counts, last-run time | ○ |
| 10 | Admin: manual re-crawl trigger | Button to re-run a single source on demand | ○ |

# Workstream C — Infrastructure

DevOps, deployment, and data-quality improvements.

| # | Task | Notes | Status |
| --- | --- | --- | --- |
| 1 | Vercel deployment | Auto-deploy on push to main | ✓ |
| 2 | Supabase DB | Postgres via Supabase with Row Level Security | ✓ |
| 3 | Nightly cron (Vercel) | GET /api/cron/crawl-grants — runs daily at 6am | ✓ |
| 4 | CRON_SECRET auth | Bearer-token guard on cron endpoint | ✓ |
| 5 | Batch/split cron | Split crawlAllSources into smaller batches to avoid timeout | ○ |
| 6 | Source toggle config | Per-source enable/disable flag in DB or config | ○ |
| 7 | Error alerting | Email/Slack alert when a crawl source errors 3x in a row | ○ |
| 8 | Data deduplication | Smarter external_id scheme to avoid re-upserts | ○ |
| 9 | Staging environment | Separate Vercel preview deployment with seed DB | ○ |
| 10 | Automated smoke tests | Post-crawl assertions: min grant count per source | ○ |

# Workstream D — Growth & Content

User acquisition, SEO, and content strategy.

| # | Task | Notes | Status |
| --- | --- | --- | --- |
| 1 | Landing page / public homepage | SEO-optimised page for grant seekers | ○ |
| 2 | User auth (Supabase Auth) | Sign-up / sign-in so users can save searches | ○ |
| 3 | Onboarding flow | Guide new users to set up their profile & alerts | ○ |
| 4 | Blog / resource section | Articles on grant writing, funders, deadlines | ○ |
| 5 | Partnership outreach | Approach CVSs, charities, grant consultants | ○ |
| 6 | Analytics integration | Posthog or Plausible for usage tracking | ○ |

# Appendix — All Live Sources (42)

Complete list of active grant sources currently indexed by the crawler.

| Source | Type | Notes |
| --- | --- | --- |
| GOV.UK Find a Grant | Government | Full JSON API — thousands of grants |
| TNLCF | Lottery | The National Lottery Community Fund |
| UKRI | Government / R&D | UK Research & Innovation |
| Greater London Authority | Regional | GLA grants portal |
| Arts Council England | Arts | artscouncil.org.uk |
| BBC Children in Need | Charity | bbcchildreninneed.co.uk |
| Sport England | Sport | Multiple tiers: Together Fund, Movement Fund, etc. |
| The National Heritage Fund | Heritage | heritagefund.org.uk |
| Asda Foundation | Corporate | Community grants |
| Aviva Foundation | Corporate | Community resilience grants |
| Nationwide Foundation | Corporate | Housing-focused grants |
| Forever Manchester | CF — NW England | Greater Manchester |
| Two Ridings CF | CF — Yorkshire | East Yorkshire & North Yorkshire |
| CF Wales | CF — Wales | Community Foundation for Wales |
| CF Northern Ireland | CF — NI | Community Foundation NI |
| Quartet CF | CF — South West | Bristol, Bath & Somerset |
| Heart of England CF | CF — West Midlands | Birmingham & surrounds |
| Foundation Scotland | CF — Scotland | foundationscotland.org.uk |
| London CF | CF — London | londoncf.org.uk |
| Sussex CF | CF — South East | Sussex Giving |
| Surrey CF | CF — South East | surreycf.org.uk |
| HIWCF | CF — South | Hampshire & Isle of Wight CF |
| Oxfordshire CF | CF — South Midlands | oxfordshire.org |
| Tyne & Wear CF | CF — North East | communityfoundation.org.uk |
| Norfolk CF | CF — East | norfolkfoundation.com |
| Suffolk CF | CF — East | suffolkcf.org.uk |
| Merseyside CF | CF — NW England | cfmerseyside.org.uk |
| Gloucestershire CF | CF — South West | gloucestershirecf.co.uk |
| Heart of Bucks CF | CF — South Midlands | heartofbucks.org |
| LLR CF | CF — East Midlands | Leicester, Leicestershire & Rutland CF |
| Milton Keynes CF | CF — South Midlands | mkcommunityfoundation.co.uk |
| Herts CF | CF — East | hertscf.org.uk |
| Lancashire CF | CF — NW England | lancsfoundation.org.uk |
| Cambs CF | CF — East | cambscf.org.uk |
| Wiltshire CF | CF — South West | wiltshirecf.org.uk |
| Calderdale CF | CF — Yorkshire | calderdalecf.org |
| Somerset CF | CF — South West | somersetcf.org.uk |
| Forever Notts | CF — East Midlands | Nottinghamshire CF |
| Cheshire CF | CF — NW England | 3 tiers: Micro, Small, Main |
| Shropshire CF | CF — West Midlands | shropshirecommunityfoundation.org.uk |
| Kent CF | CF — South East | 2 tiers hardcoded (React site) |
| Lincolnshire CF | CF — East Midlands | Elementor zipper DOM pattern |

CF = Community Foundation  ·  Generated by Grant Tracker  ·  February 2026